JKC CHURCH OS — DEVELOPER QUICK REFERENCE

Read the full brief (JKC_Developer_Brief.docx) before starting. This card is a reminder, not a replacement.

# The one rule

ONE change. ONE file. ONE screenshot. Then stop and report back.

# Before you touch anything

| 1 | Read the full brief JKC_Developer_Brief.docx — every section, including Section 0 critical rules. |
| --- | --- |

| 2 | Confirm your environment Repo at: /Users/shadreckmusarurwa/Project AI/jkc-devotion-app/src — confirm you can build locally. |
| --- | --- |

| 3 | Take a baseline screenshot Desktop screenshot of the live site before any change. Save it. This is your rollback reference. |
| --- | --- |

| 4 | Check org_id is in scope Phase 1 SaaS work must be confirmed complete before creating any new tables. Ask Kudzie if unsure. |
| --- | --- |

# After every single change

| 1 | Screenshot the homepage Confirm: hero background image visible — nav logo is logo-horizontal.png — footer text readable. |
| --- | --- |

| 2 | Confirm Supabase If you ran a migration: open Supabase Studio and screenshot the new table or column. |
| --- | --- |

| 3 | Report back to Kudzie State exactly: what you changed, which files, what the screenshot shows. Then wait for go-ahead. |
| --- | --- |

| 4 | Do not proceed without approval No exceptions. Each step is a checkpoint. Kudzie reviews before you move to the next step. |
| --- | --- |

# Phase order

| # | Phase | What you are building | When |
| --- | --- | --- | --- |
| A | Visitor form + AI | Upgrade ConnectSection.tsx → VisitorConnect + Brevo + Gemini pipeline | NOW |
| B | QR + /connect | New digital bulletin page, QR scan tracking table | After A |
| C | Kingdom Class LMS | Unhide route, add enrolment + payment + schedule | After B |
| D | Easter event + RSVP | event_registrations table, flyer upload, RSVP modal | URGENT |
| E | Sermon notes | New sermon_notes system, Watch page integration | After D |
| F | Analytics | Extend weekly AI sweep with 4 new scopes | Ongoing |

Phase D (Easter) is due by March 31. It can run in parallel with Phase A if you have capacity — confirm with Kudzie first.

# Hard limits

NO broad CSS Never edit PublicThemeWrapper.tsx. Use inline styles or scoped Tailwind only. If a change needs to touch a shared stylesheet, stop and ask.

org_id on every table Every new table gets: org_id UUID DEFAULT 'fa547adf-f820-412f-9458-d6bade11517d'::uuid. No exceptions. This is non-negotiable for SaaS readiness.

No server-side file handling Static export constraint. All images and PDFs go through Supabase Storage with signed URLs. No client-side PDF generation.

Key separation Mission Control → supabaseAdmin only. Public pages → regular Supabase client with RLS. Never mix. Edge Functions use GEMINI_API_KEY (not NEXT_PUBLIC_).

generateStaticParams Every new dynamic route layout requires generateStaticParams. Forget this and the static build breaks silently.

# Quick reference

| Item | Value |
| --- | --- |
| Repo path | /Users/shadreckmusarurwa/Project AI/jkc-devotion-app/src |
| Live site | https://kudzimusar.github.io/jkc-devotion-app/ |
| Supabase project | dapxrorkcvpzzkggopsa (AWS ap-southeast-1) |
| Org UUID | fa547adf-f820-412f-9458-d6bade11517d |
| Nav logo file | public/images/logo-horizontal.png |
| Gemini endpoint | generativelanguage.googleapis.com/v1beta/models/gemini-1.5-pro:generateContent |
| Weekly sweep cron | 0 21 * * 0 |
| Design navy | #1B3A6B — Design gold: #F5A623 — Cream: #FEF8EC |

When in doubt — stop. Ask. Do not assume.

Full spec: JKC_Developer_Brief.docx — All questions to Kudzie before proceeding.