CHURCH OS

Digital Transformation Developer Brief

Japan Kingdom Church Tokyo — v1.0 — March 2026

READ THIS ENTIRE DOCUMENT BEFORE WRITING ANY CODE

Project: Church OS public website upgrade

Stack: Next.js 14, React, Tailwind CSS, Supabase, TypeScript, GitHub Pages (static export)

Repo path: /Users/shadreckmusarurwa/Project AI/jkc-devotion-app/src

Public site: https://kudzimusar.github.io/jkc-devotion-app/

# 0. Critical rules — read first

RULE: Make ONE change at a time. Never touch multiple files in the same commit unless they are tightly coupled (e.g. a component + its types file).

RULE: Never use broad CSS changes. Use inline styles on dark-island components. Scoped Tailwind classes only. No edits to PublicThemeWrapper.tsx unless explicitly instructed.

RULE: After every change: take a desktop screenshot and confirm (a) hero background image is visible, (b) nav logo shows logo-horizontal.png, (c) footer text is readable. If any of these fail, STOP and revert.

RULE: Every new Supabase table must include org_id UUID REFERENCES organizations(id) NOT NULL DEFAULT 'fa547adf-f820-412f-9458-d6bade11517d'::uuid. This is mandatory for SaaS readiness. No exceptions.

RULE: Static export constraint: no server-side file handling. All binary assets (images, PDFs) go through Supabase Storage with signed URLs. Never attempt PDF generation client-side.

RULE: Mission Control always uses supabaseAdmin (service role). Member app and public pages use the regular Supabase client with RLS. Never mix these.

RULE: Dynamic routes require generateStaticParams in every layout file. If you create a new dynamic route and forget this, the static build will break.

RULE: Edge Functions use GEMINI_API_KEY (not NEXT_PUBLIC_GEMINI_API_KEY). Never expose AI keys to the client bundle.

# 1. Project overview

We are digitalizing 6 physical church assets into Church OS. Each asset maps to an existing codebase component that needs upgrading, plus new database tables and optional AI automation. The work is divided into 5 phases (A–E) plus an ongoing analytics layer (F).

Work through phases in order. Do not start a new phase until the previous one is verified and signed off. After each step within a phase, report back with: what you changed, which files, and a screenshot of the result.

| Phase | Asset | Component | Priority |
| --- | --- | --- | --- |
| A | Visitor form (paper) — Images 2+3 | ConnectSection.tsx → VisitorConnect | START HERE |
| B | QR seat cards — Image 1 | New /connect digital bulletin page | After A |
| C | Language class flyer — Image 4 | language-school ministry → full LMS | After B |
| D | Easter flyer — Image 5 | FeedSection + EventsSection + RSVP | URGENT — Apr 5 |
| E | Sermon notes — Image 6 | New sermon_notes system + Watch page | After D |
| F | All signals | Analytics + AI weekly sweep extensions | Ongoing |

# Phase A — Visitor form + AI pipeline

Physical asset: paper visitor card (bilingual EN/JP) with fields: name, email, phone, prayer request.

Goal: replace the generic ConnectSection inquiry form with a full visitor CRM pipeline connected to Gemini + Brevo.

## A1. Database migration

Run this migration FIRST before touching any component code.

-- Extend public_inquiries table

ALTER TABLE public.public_inquiries

ADD COLUMN IF NOT EXISTS visitor_type TEXT DEFAULT 'general',

ADD COLUMN IF NOT EXISTS source_qr_id TEXT,

ADD COLUMN IF NOT EXISTS ai_intent_class TEXT,

ADD COLUMN IF NOT EXISTS brevo_contact_id TEXT,

ADD COLUMN IF NOT EXISTS pastoral_draft TEXT,

ADD COLUMN IF NOT EXISTS preferred_language TEXT DEFAULT 'en';

-- New tables

CREATE TABLE public.email_sequences (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

inquiry_id UUID REFERENCES public.public_inquiries(id),

brevo_list_id TEXT,

sequence_step INT DEFAULT 1,

last_sent_at TIMESTAMPTZ,

org_id UUID DEFAULT 'fa547adf-f820-412f-9458-d6bade11517d'::uuid

);

CREATE TABLE public.email_log (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

inquiry_id UUID REFERENCES public.public_inquiries(id),

subject TEXT, sent_at TIMESTAMPTZ DEFAULT NOW(),

brevo_message_id TEXT, opened_at TIMESTAMPTZ, clicked_at TIMESTAMPTZ,

org_id UUID DEFAULT 'fa547adf-f820-412f-9458-d6bade11517d'::uuid

);

IMPORTANT: Verify migration succeeded in Supabase Studio before continuing. Check that all columns appear in the public_inquiries table.

## A2. Component upgrade — VisitorConnect

File: src/components/public/ConnectSection.tsx

Add the following fields to the existing form (do not remove existing fields):

- Language toggle at the top of the form (EN / 日本語). Saves preference to preferred_language column.

- Prayer request textarea — label in both languages based on toggle.

- How did you hear about us? dropdown: Friend, Social media, JR station, Church event, QR code (chair), QR code (screen), Other.

- Hidden field: source_qr_id — read from URL param ?src= if present (for QR attribution).

- After submit: show a bilingual confirmation screen with next service time and a link to the /connect digital bulletin.

IMPORTANT: Do NOT change the form's container div background, border, or any styles outside the form fields themselves. Use inline styles on the new fields only.

## A3. Edge Function — visitor AI pipeline

Create a new Supabase Edge Function: supabase/functions/visitor-ai-pipeline/index.ts

Trigger: Supabase Database Webhook on INSERT into public.public_inquiries

The function must do the following in order:

- Step 1 — Gemini intent classification

- Call Gemini API endpoint: https://generativelanguage.googleapis.com/v1beta/models/gemini-1.5-pro:generateContent

- Use API key from env: GEMINI_API_KEY

- Prompt: classify visitor intent from their form submission into one of: first_time_visitor | returning_seeker | language_class_interest | urgent_pastoral_need | general_inquiry

- Write result to public_inquiries.ai_intent_class

- Step 2 — Brevo welcome sequence

- Add contact to Brevo list based on preferred_language (EN list or JP list)

- Trigger Brevo automation: "JKC Welcome Journey" (5-email series)

- Write Brevo contact ID to public_inquiries.brevo_contact_id

- Step 3 — Pastoral email draft

- Use Gemini to draft a personalised pastoral response email in the pastor's voice

- Write draft to public_inquiries.pastoral_draft

- This draft appears in Mission Control as a one-click approve-and-send card (Phase F)

- Step 4 — Urgent alert (conditional)

- If ai_intent_class === 'urgent_pastoral_need': send a Twilio/WhatsApp alert to pastor's number

- Message includes visitor name and a summary of their prayer request

IMPORTANT: Use GEMINI_API_KEY (not NEXT_PUBLIC_). Use BREVO_API_KEY and TWILIO_AUTH_TOKEN from Supabase vault secrets. Never hardcode keys.

## A4. Mission Control — Visitor Inbox tab

Add a "Visitors" tab to Mission Control (src/app/(admin)/mission-control).

This tab shows a list of recent public_inquiries entries with:

- Visitor name, email, date, ai_intent_class badge

- Expandable row: full form submission + pastoral_draft text

- "Approve and send" button next to the pastoral draft — calls Brevo API to send the draft email

- Filter by: all | urgent | language_class_interest | uncontacted

## A5. Verification checklist

Before marking Phase A complete, verify ALL of the following:

- Form submits successfully and writes to public_inquiries

- New columns (visitor_type, ai_intent_class, etc.) are populated

- Brevo contact appears in the correct list after submission

- Gemini classification is written within 10 seconds of submit

- Pastoral draft appears in Mission Control Visitors tab

- Hero background image still visible — screenshot required

- Nav logo still shows logo-horizontal.png — screenshot required

- Footer text still readable — screenshot required

# Phase B — QR deep links + digital bulletin

Physical asset: QR seat cards currently pointing to dead URL www.mypurposejapan.com/connect

Goal: Create a new /connect route that acts as a dynamic digital bulletin, and track every QR scan.

## B1. Database migration

CREATE TABLE public.qr_scan_events (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

qr_source TEXT NOT NULL,

scanned_at TIMESTAMPTZ DEFAULT NOW(),

device_type TEXT,

visitor_id UUID REFERENCES public.public_inquiries(id),

completed_form BOOLEAN DEFAULT FALSE,

org_id UUID DEFAULT 'fa547adf-f820-412f-9458-d6bade11517d'::uuid

);

## B2. New route: /welcome/connect (or /connect)

Create: src/app/(public)/connect/page.tsx

This page is the digital bulletin. Content is time-aware:

- Sunday 09:30–13:00 (service mode): show sermon title + notes link, live stream link, visitor form CTA

- All other times (general mode): show About JKC, upcoming event (Easter), Kingdom Class info, visitor form CTA

URL param handling: if ?src=XXXXX is present in the URL, write a qr_scan_events record on page load.

QR source naming convention: seat-A1, seat-B3, screen-front, brochure-easter, class-flyer

## B3. Verification checklist

- /connect route loads without error

- ?src= param is captured and written to qr_scan_events

- Page content changes based on time of day (test both modes)

- Existing pages unaffected — screenshot of homepage required

# Phase C — Kingdom Japanese Language Class LMS

Physical asset: printed class schedule flyer with two tracks, 10 sessions each, April–July 2026.

Goal: restore the hidden language-school page and build a full enrolment + learning management system.

## C1. Unhide the route — do this first

File: src/components/public/PublicFooter.tsx

File: src/components/public/PublicNav.tsx (if applicable)

Action: add the Kingdom Class link to the footer navigation. Use surgical inline change only — do not touch any surrounding styles.

IMPORTANT: This is a ONE-LINE change in PublicFooter.tsx. Do not refactor, do not change surrounding elements. Screenshot footer before and after.

## C2. Database migration

CREATE TABLE public.class_enrollments (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

profile_id UUID REFERENCES public.profiles(id),

track TEXT CHECK (track IN ('beginners', 'jlpt_n5')),

payment_status TEXT DEFAULT 'pending',

enrolled_at TIMESTAMPTZ DEFAULT NOW(),

org_id UUID DEFAULT 'fa547adf-f820-412f-9458-d6bade11517d'::uuid

);

CREATE TABLE public.class_sessions (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

track TEXT, session_number INT, session_date DATE,

materials_url TEXT,

org_id UUID DEFAULT 'fa547adf-f820-412f-9458-d6bade11517d'::uuid

);

CREATE TABLE public.class_attendance (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

enrollment_id UUID REFERENCES public.class_enrollments(id),

session_id UUID REFERENCES public.class_sessions(id),

checked_in_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE TABLE public.class_payments (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

enrollment_id UUID REFERENCES public.class_enrollments(id),

amount_yen INT, stripe_payment_id TEXT, paid_at TIMESTAMPTZ,

org_id UUID DEFAULT 'fa547adf-f820-412f-9458-d6bade11517d'::uuid

);

Seed class_sessions with the exact schedule from the flyer:

-- Beginners: Sundays 15:00-17:00

INSERT INTO public.class_sessions (track, session_number, session_date) VALUES

('beginners', 1, '2026-04-05'), ('beginners', 2, '2026-04-12'),

('beginners', 3, '2026-04-26'), ('beginners', 4, '2026-05-10'),

('beginners', 5, '2026-05-17'), ('beginners', 6, '2026-05-31'),

('beginners', 7, '2026-06-07'), ('beginners', 8, '2026-06-21'),

('beginners', 9, '2026-06-28'), ('beginners', 10, '2026-07-12');

-- JLPT N5: Fridays 19:00-21:00

INSERT INTO public.class_sessions (track, session_number, session_date) VALUES

('jlpt_n5', 1, '2026-04-03'), ('jlpt_n5', 2, '2026-04-10'),

('jlpt_n5', 3, '2026-04-24'), ('jlpt_n5', 4, '2026-05-01'),

('jlpt_n5', 5, '2026-05-15'), ('jlpt_n5', 6, '2026-05-22'),

('jlpt_n5', 7, '2026-06-05'), ('jlpt_n5', 8, '2026-06-12'),

('jlpt_n5', 9, '2026-06-26'), ('jlpt_n5', 10, '2026-07-03');

## C3. Class landing page

Upgrade the existing language-school ministry page to include:

- Track comparison cards: Beginners vs JLPT N5 (fees, schedule, eligibility)

- Full session schedule table (dates pulled from class_sessions table)

- Registration form: name, email, track selection, phone

- Payment integration: Stripe Checkout for ¥12,000 or ¥17,000 depending on track

- After payment confirmed: write to class_enrollments with payment_status = paid

- Confirmation email via Brevo with full schedule and materials info

## C4. Student portal (logged-in members)

- My classes page showing enrolled track, sessions attended, next session date

- Per-session check-in button (writes to class_attendance)

- Materials download (PDF links from class_sessions.materials_url)

# Phase D — Events, announcements + flyer system

URGENT — Easter Gospel Service is April 5, 2026. Phase D must be live by March 31.

Physical asset: Easter Gospel Service flyer. Event details:

- Title: History Gospel — Easter Service Live

- Date: Sunday April 5, 2026. Open 10:00 / Start 10:30

- Venue: TE Akishima Building, 3F, 2-1-6 Showa-cho, Akishima City, Tokyo 196-0015

- Nearest station: JR Akishima Station (2-minute walk)

- Admission: Free (donations accepted)

- Contact: japankingdom1@gmail.com / 042-519-4940

## D1. Database migration

CREATE TABLE public.event_registrations (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

event_id UUID REFERENCES public.events(id),

name TEXT NOT NULL, email TEXT NOT NULL,

type TEXT CHECK (type IN ('guest', 'member')),

profile_id UUID REFERENCES public.profiles(id),

registered_at TIMESTAMPTZ DEFAULT NOW(),

org_id UUID DEFAULT 'fa547adf-f820-412f-9458-d6bade11517d'::uuid

);

-- Extend events table

ALTER TABLE public.events

ADD COLUMN IF NOT EXISTS flyer_image_url TEXT,

ADD COLUMN IF NOT EXISTS rsvp_enabled BOOLEAN DEFAULT FALSE,

ADD COLUMN IF NOT EXISTS capacity INT,

ADD COLUMN IF NOT EXISTS social_caption_en TEXT,

ADD COLUMN IF NOT EXISTS social_caption_jp TEXT;

-- Extend member_feed_items

ALTER TABLE public.member_feed_items

ADD COLUMN IF NOT EXISTS downloadable_asset_url TEXT,

ADD COLUMN IF NOT EXISTS share_enabled BOOLEAN DEFAULT FALSE,

ADD COLUMN IF NOT EXISTS event_id UUID REFERENCES public.events(id);

## D2. Seed the Easter event

INSERT INTO public.events (title, event_date, location, description,

rsvp_enabled, flyer_image_url)

VALUES (

'History Gospel — Easter Service Live',

'2026-04-05 10:30:00+09',

'TE Akishima Building 3F, 2-1-6 Showa-cho, Akishima, Tokyo',

'Free admission. Donations accepted. JR Akishima Station, 2-min walk.',

TRUE,

NULL -- upload flyer image via Mission Control after migration

);

## D3. Public UI upgrades

File: src/components/public/EventsSection.tsx (existing)

- Add RSVP button to each event card when rsvp_enabled = true

- RSVP modal: collect name + email for guests, one-click for logged-in members

- Write to event_registrations table on submit

- Confirmation email via Brevo with event details + Google Calendar link

File: src/components/feed/FeedSection.tsx (existing)

- If feed item has downloadable_asset_url: show "Download flyer" button

- If feed item has share_enabled: show share buttons (copy link, WhatsApp)

## D4. Mission Control — flyer upload

- Add "Upload flyer" button to the event edit form in Mission Control

- Upload goes to Supabase Storage bucket: jkc-event-assets

- On upload: call Gemini Vision to extract event details and pre-fill form fields

- Write flyer_image_url to events table

## D5. Verification checklist

- Easter event appears in EventsSection on public homepage

- RSVP form works and writes to event_registrations

- Confirmation email is sent after RSVP

- Flyer download button works

- Homepage visual regression check — screenshot required

# Phase E — Sermon notes system

Physical asset: bilingual fill-in-the-blank sermon notes (English + Japanese), March 22 2026 example shown.

Goal: admin uploads notes template, members interact with it live during service, download after.

## E1. Database migration

CREATE TABLE public.sermon_notes (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

service_date DATE NOT NULL,

title_en TEXT, title_jp TEXT,

speaker TEXT,

scripture_refs TEXT[],

outline_json JSONB,

completed_json JSONB,

is_published BOOLEAN DEFAULT FALSE,

pdf_url TEXT,

org_id UUID DEFAULT 'fa547adf-f820-412f-9458-d6bade11517d'::uuid

);

CREATE TABLE public.member_sermon_notes (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

profile_id UUID REFERENCES public.profiles(id),

sermon_note_id UUID REFERENCES public.sermon_notes(id),

answers_json JSONB DEFAULT '{}'::jsonb,

last_saved_at TIMESTAMPTZ,

downloaded_at TIMESTAMPTZ

);

## E2. outline_json schema

The outline_json column holds the structured notes template. Use this schema:

{

"points": [

{

"label": "POINT 1",

"text": "Your ___ doesn't ___ your crisis—your crisis ___",

"blanks": ["calling", "negate", "reveals it"],

"scripture": "Hebrews 3:1-2 (KJV)"

}

],

"intro_verse": "1 Samuel 22:1-2",

"notes_field": true

}

## E3. Admin upload (Mission Control)

- Add "Sermon Notes" section to Mission Control

- Form: service date, title EN, title JP, speaker, scripture refs

- Structured outline editor: add/remove points, each with label + fill-in text + answers

- "Publish to Watch page" toggle

- "AI complete answers" button — calls Edge Function (see E5)

- PDF upload slot for the physical notes scan (stored in Supabase Storage)

## E4. Watch page integration

File: src/app/(public)/watch/page.tsx (or equivalent)

- When sermon_notes.is_published = true for today's date: show notes panel alongside stream

- Fill-in blanks render as input fields

- Auto-save to member_sermon_notes.answers_json every 30 seconds (Supabase upsert)

- Language toggle (EN/JP) switches between title_en and title_jp

- Guests (not logged in): show read-only view + "Download blank PDF" button

- "Download completed notes" button appears after service (when completed_json is set)

## E5. Edge Function — AI notes completion

Create: supabase/functions/complete-sermon-notes/index.ts

Triggered manually by admin clicking "AI complete answers" in Mission Control.

Input: sermon_note_id

Process:

- Fetch the sermon_notes row

- Send outline_json + scripture refs to Gemini with prompt: fill in the blanks based on the scripture context and sermon outline

- Write Gemini output to sermon_notes.completed_json

- Notify admin that completion is ready to review

# Phase F — Analytics + AI insights (ongoing)

This phase runs in parallel with all others. As new tables are created, extend the existing weekly Gemini sweep Edge Function to include new analysis scopes.

## F1. Extend ai_ministry_insights sweep

File: supabase/functions/weekly-sweep/index.ts (existing, cron: 0 21 * * 0)

Add four new scope values to the existing sweep:

| Scope | Query | Insight type |
| --- | --- | --- |
| visitor_intel | public_inquiries last 7 days grouped by ai_intent_class | Visitor intent trends + class referral suggestions |
| class_health | class_attendance grouped by session, dropout rate | Session engagement + at-risk student alerts |
| event_reach | event_registrations + email_log.clicked_at for recent events | RSVP conversion + share effectiveness |
| notes_engagement | member_sermon_notes.last_saved_at + answers_json completion % | Teaching engagement + follow-up recommendations |

## F2. New analytics signals available after all phases

- QR scan rate by seat section → understand physical visitor flow in the room

- Visitor form → class enrolment conversion time → measure evangelism pipeline speed

- Email sequence open rate by step → optimise Welcome Journey content

- Event RSVP guest/member ratio → measure whether members are inviting people

- Sermon notes completion rate per service → measure teaching engagement

# Handoff protocol

After each step within any phase, report back with the following before continuing:

1. What you changed (files, tables, functions)

2. Desktop screenshot showing: hero image visible + nav logo correct + footer readable

3. Supabase confirmation: new table or column visible in Studio

4. Any blockers or questions before proceeding to the next step

IMPORTANT: If you are unsure about any step, STOP and ask. Do not make assumptions about schema, routing, or styling. A wrong assumption that touches CSS can break the visual design in ways that are difficult to reverse.

The reviewer (Kudzie) will confirm each step before you proceed. This is not optional. One step at a time.

# Appendix — Key references

| Reference | Value |
| --- | --- |
| Supabase project ID | dapxrorkcvpzzkggopsa |
| Supabase region | AWS ap-southeast-1 |
| Org UUID (JKC) | fa547adf-f820-412f-9458-d6bade11517d |
| Admin user ID | c58b07e8-7d05-4d15-b196-e8cf0022209b |
| Gemini endpoint | https://generativelanguage.googleapis.com/v1beta/models/gemini-1.5-pro:generateContent |
| Gemini response path | candidates[0].content.parts[0].text |
| Nav logo file | public/images/logo-horizontal.png |
| Design: navy | #1B3A6B |
| Design: gold | #F5A623 |
| Design: amber | #E8940A |
| Design: cream | #FEF8EC |
| Weekly sweep cron | 0 21 * * 0 (Sunday 9pm JST) |
| GitHub Pages URL | https://kudzimusar.github.io/jkc-devotion-app/ |

End of brief. All questions should be directed to the project lead before coding begins.